SNS Hospice EMR

Unified Clinical Intelligence & Evidence Reconciliation Engine (UCIER)

Clickable Mini Backlog and Implementation Plan

Purpose: Build a traceable evidence-harvesting layer that captures overlooked observations from CHHA notes, communication logs, on-call logs, visit notes, and interdisciplinary documentation before problems stay buried.

Compliance posture: This backlog supports documented observations, changes in condition, interdisciplinary coordination, reassessment, plan-of-care review, and source traceability. It is designed to surface evidence for RN and IDG review, not to let AI independently change diagnoses or plans of care.

# Clickable Table of Contents

1. Vision and Scope

2. Non-Negotiable Design Rules

3. Target Architecture

4. Phase 1: Foundation

5. Phase 2: Harvesters

6. Phase 3: Signal Processing

7. Phase 4: Clinical Workflow

8. Phase 5: Problem Management

9. Phase 6: Visualization

10. Database Backlog

11. Sprint Priority Order

12. Example Evidence Chain

13. Acceptance Criteria

14. Verification Plan

15. Source References

# 1. Vision and Scope

SNS should not depend only on RN assessments to identify evolving patient problems. SNS should continuously harvest documented observations, findings, concerns, and reports from all care and coordination sources into one unified evidence layer.

Primary sources include RN ICA, RN routine visits, RN PRN visits, LVN visits, CHHA visits, MSW visits, Spiritual Counselor visits, volunteer notes, communication logs, on-call logs, after-hours calls, caregiver and family calls, incident reports, facility communications, hospital notifications, IDG notes, and plan-of-care reviews.

Primary outcomes to detect: emerging problems, functional decline, safety risks, caregiver issues, medication issues, skin issues, comfort issues, plan-of-care gaps, and missed follow-up.

Back to top

# 2. Non-Negotiable Design Rules

Every source is harvestable.

Nothing observed is discarded.

Nothing harvested is anonymous.

Nothing elevated lacks evidence.

Every problem must show who saw it, when it was documented, where it was documented, and the original text that supports it.

CHHA findings are first-class evidence.

Communication logs and on-call logs are first-class evidence.

IDG owns problems. Disciplines contribute evidence.

Every problem must have a disposition and resolution path.

AI may harvest, organize, and flag. AI must not silently change diagnoses, plan of care, or problem status without review workflow.

Back to top

# 3. Target Architecture

| Component | Purpose |
| --- | --- |
| Input Sources | RN, LVN, CHHA, MSW, SC, volunteer notes, communication logs, on-call logs, family/caregiver calls, incident reports, facility messages, IDG notes, POC reviews. |
| Evidence Harvester | Extracts documented observations, statements, changes, risks, and concerns from every source. |
| Source Attribution Engine | Stamps every harvested signal with source type, source record, staff name, discipline, date/time, original text, and AI harvest timestamp. |
| Patient Unified Evidence Registry | One repository for all source-stamped observations. |
| Clinical Reconciliation Engine | Links related evidence across sources, disciplines, and time. |
| RN Review Queue | Presents meaningful signals to RN for accept, monitor, dismiss, escalate, or link to existing problem. |
| IDG Evidence Queue | Presents validated or repeated problem signals to IDG with source evidence. |
| IDG Problem Registry | Patient-level problem list owned by IDG and supported by all discipline evidence. |
| Resolution Tracking | Tracks open, monitoring, escalated, and resolved problems with history. |
| Evidence Timeline | Displays patient change over time from all sources. |

Back to top

# 4. Phase 1: Foundation

## Epic 1. Patient Unified Evidence Registry

Goal: Create one evidence repository for all patient observations from all documentation and communication sources.

Deliverable: patient_evidence_registry

## Epic 2. Source Attribution Engine

Goal: Require source provenance for every AI-harvested signal.

Deliverable: source-stamped harvested signals

## Mandatory source attribution fields

patient_id, tenant_id, source_type, source_record_id, visit_id, communication_log_id, discipline, staff_name, recorded_date, recorded_time, original_documentation, ai_harvest_timestamp, review_status

Back to top

# 5. Phase 2: Harvesters

## Epic 3. CHHA Observation Harvester

Prevent CHHA observations from getting buried. Harvest mobility, transfers, ADLs, skin, nutrition, hydration, sleep, behavior, elimination, medication observations, caregiver observations, and safety observations.

## Epic 4. Communication Log Harvester

Capture buried patient and caregiver problems from phone calls, caregiver calls, family calls, office calls, triage calls, after-hours calls, and on-call logs.

## Epic 5. All Discipline Harvesters

Harvest RN assessment findings and decline indicators, LVN symptom changes and intervention response, MSW caregiver/psychosocial concerns, and Spiritual Counselor spiritual/existential support needs.

## Examples of Harvested Signals

Walking slower

Needs more assistance

Sleeping longer

Poor intake

Patient scratching

Medication hidden

Unsafe transfers

Skin redness

Patient not taking medications

Caregiver exhausted

Patient confused

Patient fell

Back to top

# 6. Phase 3: Signal Processing

## Epic 6. Patient Signal Registry

Store observations before they become problems. States: NEW, PENDING_REVIEW, ACKNOWLEDGED, DISMISSED, ESCALATED.

## Epic 7. Clinical Reconciliation Engine

Link related evidence from different sources while keeping every source attached.

## Epic 8. Trend Detection Engine

Identify worsening patterns over time, such as increasing assistance, slower ambulation, repeated poor intake, or worsening weakness.

Back to top

# 7. Phase 4: Clinical Workflow

## Epic 9. RN Review Queue

RN reviews significant signals and can accept, monitor, dismiss, escalate, or link to an existing problem.

## Epic 10. Emerging Problem Engine

Validated trends and repeated evidence become emerging problems for review.

## Epic 11. IDG Evidence Queue

Evidence-supported issues are prepared for IDG with source stamps and timeline.

Back to top

# 8. Phase 5: Problem Management

## Epic 12. IDG Problem Registry

IDG owns patient problems. Disciplines contribute evidence. Problem states: OPEN, MONITORING, ESCALATED, RESOLVED.

## Epic 13. Problem Evidence Links

Every problem must show who saw it, when, where, original text, and evidence timeline.

## Epic 14. Resolution Tracking

Every problem must have a status, owner, review date, disposition, and resolution notes.

Back to top

# 9. Phase 6: Visualization

## Epic 15. Evidence Timeline

Show how patient condition evolves over time across CHHA, calls, LVN, RN, MSW, SC, IDG, and POC sources.

## Epic 16. Patient Intelligence Dashboard

Widgets: emerging problems, open problems, worsening trends, RN review queue, IDG queue, communication alerts, and CHHA alerts.

Back to top

# 10. Database Backlog

| Table | Purpose |
| --- | --- |
| patient_evidence_registry | Source-stamped evidence repository. |
| patient_harvested_signals | Raw AI-harvested signals from notes/logs/calls. |
| patient_signal_registry | Reviewed signal state machine. |
| patient_problem_registry | IDG-owned patient problem list. |
| problem_evidence_links | Links problems to evidence records. |
| problem_status_history | Tracks lifecycle changes. |
| rn_review_queue | RN review workflow. |
| idg_review_queue | IDG agenda/evidence workflow. |
| evidence_timeline | Timeline display source or materialized view. |

## Suggested patient_harvested_signals minimum columns

id, tenant_id, patient_id, source_type, source_record_id, source_visit_id, source_communication_log_id, source_discipline, recorded_by_user_id, recorded_by_name, recorded_at, harvested_by, harvested_at, clinical_system, signal_key, signal_text, original_text_excerpt, comparison_text, trend, confidence, requires_rn_review, requires_idg_review, requires_poc_review, review_status, linked_problem_id, created_at

Back to top

# 11. Sprint Priority Order

Sprint 1: Patient Unified Evidence Registry; Source Attribution Engine; CHHA Harvester; Communication Log Harvester.

Sprint 2: Signal Registry; Clinical Reconciliation Engine; RN Review Queue.

Sprint 3: Trend Detection; Emerging Problem Engine; IDG Evidence Queue.

Sprint 4: Problem Registry; Resolution Tracking; POC Integration.

Sprint 5: Evidence Timeline; Clinical Intelligence Dashboard.

Back to top

# 12. Example Evidence Chain

Emerging Problem: Functional Decline

| Source | Date/Time | Recorded By | Finding |
| --- | --- | --- | --- |
| CHHA Visit Note | 07/30/2026 09:42 AM | Maria Santos, CHHA | Patient ambulated slower compared to last week. |
| Communication Log | 07/30/2026 02:15 PM | Office Coordinator / Caller: Daughter | Patient needed more help getting out of bed. |
| LVN Visit Note | 07/31/2026 10:10 AM | LVN | Weakness increased. |

Back to top

# 13. Acceptance Criteria

A harvested signal cannot be saved without source_type, source_record_id, recorded_by, recorded_at, original_text_excerpt, and review_status.

A signal from CHHA or communication log can be created without creating a diagnosis or POC update.

RN can review signals and choose accept, monitor, dismiss, escalate, or link to existing problem.

Rejected/dismissed signals require a reason and reviewer stamp.

IDG queue displays only items with traceable evidence.

Every IDG problem displays contributing evidence by source, date/time, discipline, staff, and original excerpt.

No problem can move to RESOLVED without resolution note and reviewer stamp.

The UI can show a timeline for one problem using evidence from multiple sources.

Back to top

# 14. Verification Plan

| Test | Expected Result |
| --- | --- |
| CHHA note test | Enter a CHHA note: “Patient ambulated slower compared to last week.” Verify mobility signal is created with CHHA source stamp and pending RN review. |
| Communication log test | Enter daughter call: “Patient needs more help getting out of bed.” Verify ADL/function signal is created with communication log stamp. |
| Reconciliation test | Create CHHA + communication log + LVN weakness entries. Verify possible functional decline groups them without losing original evidence. |
| RN review test | RN links the signals to Emerging Functional Decline. Verify reviewed_by and reviewed_at are written. |
| IDG queue test | Escalate to IDG. Verify IDG view shows each evidence item with date/time/staff/source/original excerpt. |
| Resolution test | Resolve problem. Verify status history includes disposition and resolution note. |

Back to top

# 15. Source References

This document was prepared from the current SNS design discussion and grounded against the following hospice compliance references:

<File>DPH-18-002E-HospiceAgencies_Text.pdf</File> / reference_id turn162search27 and turn162search44: assessment factors, plan-of-care requirements, significant-change notification, periodic reassessment, IDG coordination, clinical notes, observations, changes in condition, and POC review.

<File>hospice_terminal_prog_non-disease_specific.pdf</File> / reference_id turn162search51: terminal prognosis support based on documented decline, baseline and follow-up data, symptoms, weakness, ADL dependence, nutritional decline, and functional decline over time.

<File>cms guidelines.pdf</File> / reference_id turn162search77: LCD Hospice Determining Terminal Status reference.

<File>1.pdf</File> / reference_id turn162search81: CMS LCD L33393 Hospice - Determining Terminal Status reference.

Back to top